## Slide 1: THE TOWER GAME
Project Management
Notes: The Tower game: Project Management
You can edit any part of this presentation maintaining the PMIEF Copyrights.
The Tower Game kit includes:
Document explaining the game (PDF)
Presentation including notes for the presenter (PDF)
Power Point presentation (Pptx)
Excel Spreadsheet (Xlsx)

## Slide 2: Objectives
Successful project
Scope management
Time management
Cost management
Quality management
Team management
Risk management
Notes: Benchmarking:
There are many games where you have to build the tallest building.
The objective of those games are focus on team collaboration (e.g. Marshmallow Challenge, The tallest newspaper building, Clip and cards tower, etc.).
The difference of this game:
The tallest tower is not always the best.
There are many other variables that determine a successful project.
On this game, we will learn the importance to manage not just a team, but the scope, time, resources, quality and risks.

## Slide 3: What Is a Project?
Time
Cost
Deliverable
Team
Most projects include:
Deadline
Budget
Deliverable
Team
Notes: What is a Project?
Most of the projects include:
Time constraint (Deadline),
Fix amount of resources (or Budget),
Deliverables, and
A Project team who makes things happen.

## Slide 4: What Is a Successful Project?
Time
Cost
Deliverable
Team
A successful project is one that is finished:
On Time
On Budget
With Quality Deliverables
With a Motivated Team
Notes: What is a successful project?
A successful Project should be the one who finished with:
quality deliverables,
on time,
on budget
and with a motivated project team.
You can finish a great quality project on time and on budget…
But if your team was very unmotivated and they left your organization after the project, were you really successful?

## Slide 5: EXAMPLES OF CONSTRUCTION PROJECTS
Notes: Let´s see some examples of construction projects…

## Slide 6
The Egyptian Pyramids were built in 2570 BC and were the tallest buildings in the world for many years.
Notes: One of the first projects who applied project management skills was the Egyptian Pyramids.
The Pyramids, built 2570 years before Christ, were the tallest buildings in the world for many years.

## Slide 7
The Eiffel Tower was the tallest building in the world in 1889. It was constructed within two years, measuring 324 meters high.
Notes: In 1889 the tallest building in the world was the Eiffel Tower.
Within 2 years, they construct a 324 meters height building to celebrate the 100-year French Revolution Anniversary.

## Slide 8
Burj Khalifa in Dubai was the tallest building in the world in 2010. Measuring 828 meters high, construction took almost 6 years.
Notes: In 2010 the tallest worldwide building was the Burj Khalifa in Dubai with 828 meters.
The construction took almost 6 years, and modern project management tools were used.

## Slide 9: THE TOWER GAME
Notes: You will not be the first ones…
This game has been played many times all over the world within:
Primary and secondary schools
Students and teachers
University students and professors
Postgraduate students
Non-for profit organizations
Subject matter experts
+ + +

## Slide 10: Materials
5 Plastic Cups
20 Sticks
1 Plastic Bag
Notes: Each team will receive one bag with:
5 Paper Cups
20 sticks
Important: Don´t give to the groups the materials until you explain the rules.
Alternative materials:
5 plastic cups
20 plastic straws
1 tape

## Slide 11: The Rules
Scope: Height at least 50 centimeters. The tallest cup counts, so any stick over the cup won’t count.
Time: Within 20 minutes. Each minute saving will add 2 centimeters.
Cost: Each resource not broken and not used in the tower (cup and/or stick) will add 2 centimeters.
Quality: The free-standing tower will be delivered at the place defined by the instructor, without any kind of adjustments. The tower must be strong enough to not fall down until the end of the debriefing (approximately 20 minutes).
Risk: To use all of the time or resources is too risky.
Notes: The main objective is that each team has to build the tallest free-standing tower they can, as fast as possible, using the minimum materials as possible, and avoiding too much risk.
Scope: the height of the tower must be at least 50 centimeters (20 inches). The height will be measured by the tallest cup, so any stick over the cup won´t count. This minimum height don´t include any extra prize for time or cost savings.
Time: the tower must be delivered within 20 minutes. Every minute not used, will add a prize of 2 centimeters (1 inch).
Cost: the only resources that could be used are the ones provided in the bag. The bag could be used to build the tower. Each resource not broken and not used in the tower (cup and/or stick) will add a prize of 2 centimeters (1 inch). The bag not used doesn´t give any prize.
Quality: the free-standing tower will be built in one place and then will be delivered at a different place defined by the instructor. The team will put the tower on the place defined by the instructor without any kind of adjustments or extra construction. The tower must be strong enough to don´t felt down until the end of the game (end of the debriefing).
Risk: If you use all of your time or resources to build a very tall building is too risky. You should always have a contingency plan.

## Slide 12: And the Winner Is…
Successful project: Minimum of 50 centimeters (not including time and cost savings) in less than 20 minutes, using the minimum materials, and the tower must stand up alone for at least 20 minutes.
The winner: The tallest, including time and resources savings.
Example: height 70 centimeters, in 12 minutes, using 3 cups and 10 sticks.
Points = 70 centimeters + 16 centimeters time + 24 centimeters resources = 110 centimeters.
Notes: If the team delivers a successful project, they win!
However, if we have to choose just one winner, that will be the tallest, fastest, and cheapest.
Successful project: minimum of 50 centimeters (20 inches), in less than 20 minutes, using the minimum materials, and the tower must stand up alone for at least 20 minutes.
The winner: the tallest quality building adding the extra height for time and resources savings.

## Slide 13: Play!
Notes: Start the game
Give one bag of materials to each team.
Start the countdown timer on the main screen to 20 minutes.
Let the building begin.
Don´t give any extra time for planning or organize their teams.
Note: You can download a free timer from:
http://cool-timer.en.uptodown.com/
http://www.timeleft.info/
http://www.orzeszek.org/dev/timer/
Finish the game
When a team finishes, measure the height of the tower, write their remaining time (round up the minutes to the closer number) and the number of resources not used.
Write the results on a spreadsheet and don´t show them to the participants until the end of the debriefing.
Note: an Excel spreadsheet is provided with the Tower Game Kit.

## Slide 14: DEBRIEFING

## Slide 15: What Did You Learn?
What challenges did you encounter and how did you overcome them?
Did you build the tallest tower you could? Why?
How does this game compare to your daily projects?
Notes: Ask the audience what do they learn.

## Slide 16: Lessons Learned
Scope: Prototyping and a strong base are key variables to getting a better height. For example: VIDEO: Marshmallow challenge
Time/Cost: The tallest isn’t always better; time and resources are also important.
Quality: No matter how tall, fast, and cheap the building was, without quality your project will be a failure.
Risk: To finish a few minutes before the deadline is too risky!
People: A successful project needs a motivated team working together in a coordinated way.
Notes: These are some of the most common lessons:
Scope: Prototyping and a strong base are key variables to get a better height. E.g: Marshmallow challenge (recommended to show this video during the debrief).
Time / Cost: not always the tallest is the best. Many teams usually gets a better final result than others because they manage not just scope (height), but time (faster) and resources (savings).
Quality: usually some team try to cheat the rules fixing their tower in the forbidden area to avoid their tower to fall down. No matter how tall, fast and cheap was the building, without quality you have a failure project.
Risk: if a team delivers its tower just 1-2 minutes before the dead-line, that will be a good example of taking too much risk, and you could eliminate that group from the competition. But don´t mention anything of this “time risk management” before they finish the game.
People: the teams who find a leader (Project Manager) and work in a collaborative way, usually performs better than the ones who are fighting for their individual ideas. A successful project needs a motivated team working together in a coordinated way.

## Slide 17: And the Winner Is…
Notes: Show the results of each team to reinforce the lesson learned!!!
You could show the spreadsheet with all the results on the main screen.
Celebrate because all of the teams are winners. Applause!!!
Give prices to everybody, if you have any.

## Slide 18: QUESTIONS?
Pablo Lledó, PMP
PMI EDUCATIONAL FOUNDATION VOLUNTEER
  plledo1@gmail.com
Notes: Include here the closing slide of the presenter.
We are pleased to listen to any thoughts you might care to share and answer any questions you might have.